VITHI — OPERATIONAL INTELLIGENCE PRACTICE

Delivery Plan — Critical Data Pipeline Reliability Diagnostic

What happens after the customer says yes. Directional model — tune per engagement.

Recommended 2-week model

| Day | Activity | Output |
| --- | --- | --- |
| Day 1 | Kickoff, scope, select 5–10 Tier-1 pipelines | Diagnostic charter |
| Days 2–4 | Evidence collection (runs, incidents, SLA, cost, ownership) | Evidence register |
| Days 5–7 | Pipeline / incident walkthroughs with owners | Baseline and root-cause notes |
| Days 8–9 | Scoring and heatmap (evidence-only) | Maturity scorecard |
| Day 10 | Executive readout with sponsor | Roadmap and PoC scope |

3–4 week model (complex estates)

Use when pipelines span multiple domains, evidence access is gated, or regulatory constraints slow walkthroughs. Extend evidence collection and walkthrough weeks; keep scoring + readout at the end. Do not dilute focus — still 5–10 Tier-1 pipelines, not the whole estate.

| Week | Focus | Exit criteria |
| --- | --- | --- |
| Week 1 | Charter + access + Tier-1 selection | Signed scope and evidence access |
| Week 2 | Deep evidence + walkthroughs | Complete evidence register for selected set |
| Week 3 | Scoring, RCA maps, value logic | Draft scorecard and roadmap |
| Week 4 | Executive readout + PoC options | Decision on next paid sprint |

Roles

| Role | Responsibility |
| --- | --- |
| Customer sponsor | Pipeline selection, decision on next step |
| Pipeline / platform owners | Evidence access and walkthroughs |
| Vithi lead | Method, scoring integrity, readout |
| Vithi engineer(s) | Evidence collection, AWS artefact review |

Exit products

Evidence register and reliability baseline

Maturity heatmap (scorecard) with Unknown/Validate where needed

Root-cause map for selected Tier-1 failures

30/60/90 roadmap and PoC recommendation

Commercial next-step options

Disclaimer: Timelines assume timely access to AWS consoles, logs, tickets and owners. Final benefits depend on customer baseline, evidence quality and agreed implementation scope.

Vithi Operational Intelligence Practice  ·  Delivery Plan  ·  Confidential