CUSTOMER-SAFE VERSION — ILLUSTRATIVE VALUE BLUEPRINT ONLY. Synthetic example for discussion. NOT a verified client engagement. Do NOT present as a confidential bank case study or real named customer proof. All metrics are illustrative outcomes / target ambitions pending customer baseline validation.

Detailed DataOps Transformation Case Study

Mandatory Disclaimer: All baselines, timelines, and financial metrics presented herein represent illustrative outcomes observed in similar AWS enterprise estates. Final benefits depend on customer baseline, evidence quality, and agreed implementation scope.

From Reactive Data Operations to AI-Assisted, Reliable and Cost-Efficient Data Services

Illustrative Scenario · AWS-Native Enterprise Data Estate (anonymised / synthetic)

| Document type | Transformation Case Study & Value Blueprint |
| --- | --- |
| Client reference | <confidential> Bank (Tier-1 Enterprise) |
| Platform scope | AWS-Native Lakehouse & Analytics Infrastructure |
| Author / Practice | Vithi Operational Intelligence Practice |
| Status | Customer-Facing Delivery Model & Reference Case |

# 1. Executive Summary

<confidential> Bank operates a large AWS-based data estate supporting finance, risk, regulatory reporting, customer analytics and operational reporting. Although the platform has established engineering and operational practices, the Vithi DataOps Maturity Assessment identifies material gaps in incident recovery, reliability, data quality automation, cost transparency, operational ownership and governance evidence.

The overall  maturity score is 3.3/5 (Managed). Vithi does not treat this number as the primary deliverable. The score is decomposed into measurable operational signals and value leaks, benchmarked against a target state, and translated into a prioritised 60/180/360-day transformation roadmap.

Vithi transformation thesis: Assessment -> Evidence-backed score -> Benchmark gap -> Pain-area clustering -> Value prioritisation -> Reusable Vithi solution capability -> Implementation roadmap -> Realised operational and FinOps value -> Reassessment.

| Executive signal | baseline | 180-day ambition | Primary Vithi capability |
| --- | --- | --- | --- |
| Overall maturity | 3.3 / 5 - Managed | Move material Tier-1 capabilities toward 4 - Measured | Assess + all solution families |
| Median Tier-1 MTTR | 12 hours | ~7 hours | Vithi Operate |
| Tier-1 SLA adherence | 88% | >=95% | Observe + Operate |
| Automated DQ coverage | 61% | >=90% | Vithi Observe |
| Tier-1 idempotency | 72% | >=95% | Vithi Operate |
| Non-actionable alerts | 18% | <=7% | Operate + Observe |
| Workload cost attribution | 64% | >=90% | Vithi Optimize |
| Standard evidence preparation | ~12 hours | <=2 hours | Vithi Govern |

# 2. Customer Context and AWS Estate

| Area | <confidential> profile |
| --- | --- |
| Business criticality | Data products support regulatory reporting, finance, risk, customer analytics and operational decision-making. |
| Core AWS services | Amazon S3, AWS Glue, Amazon EMR/Spark, Amazon CloudWatch and MWAA/Airflow-style orchestration. |
| Data operations | Tier-1 and Tier-2 batch pipelines with scheduled and dependency-driven processing. |
| Operational process | Engineering teams investigate incidents across orchestration, Spark/EMR, Glue, CloudWatch, code/configuration and ticket history. |
| Governance | Catalog, ownership and access/control evidence exist but are not consistently joined to operational evidence. |
| Cost management | AWS spend is visible at platform/account level, but workload/data-product attribution is incomplete. |
| Knowledge | Runbooks, PIRs and ticket history exist but are fragmented and not machine-retrievable during triage. |

## logical flow

Sources -> S3 landing/staging -> Glue / EMR-Spark processing -> curated data products -> downstream reporting / analytics ¦-> Airflow/MWAA orchestration ¦-> CloudWatch + Spark/EMR telemetry ¦-> Catalog / lineage / ownership ¦-> ITSM incident and change history

# 3. Assessment Scope and Method

The case assumes an evidence-led assessment across eight dimensions (D0-D7). Questions are scored only when evidence is sufficient. Each score is accompanied by a confidence rating and a source such as CloudWatch metrics, Spark event logs, Glue/EMR job history, orchestration metadata, cost data, catalog/lineage records, incident tickets, runbooks or control evidence.

| Dimension | Assessment intent | Typical evidence |
| --- | --- | --- |
| D0 - Estate & Business Context | Understand scale, criticality, ownership and Tier-1 scope | Accounts, services, pipeline inventory, ownership, business criticality |
| D1 - Engineering & Performance | Assess job design, runtime efficiency, scaling and resource behaviour | Spark event logs, EMR/Glue metrics, job configs, runtime history |
| D2 - Reliability & Recovery | Assess failures, retries, idempotency, recovery and MTTR | Incident records, Airflow history, runbooks, retry/replay patterns |
| D3 - Data Quality & Contracts | Assess DQ automation, freshness, schema and preventive controls | DQ results, schema history, freshness checks, contracts |
| D4 - FinOps & Efficiency | Assess attribution, unit economics and workload waste | CUR/Data Exports, tags, workload metadata, runtime/volume |
| D5 - Incident & Problem Management | Assess RCA quality, recurrence, PIRs and prevention | Tickets, PIRs, known errors, action closure |
| D6 - Observability & SLOs | Assess telemetry, alert quality, ownership and service objectives | CloudWatch, dashboards, alerts, SLO/SLA reports |
| D7 - Governance & Evidence | Assess ownership, lineage, access controls and evidence readiness | Catalog, IAM/Lake Formation, CloudTrail, KMS, control records |

## Scoring rubric

| Score | Interpretation | Evidence expectation |
| --- | --- | --- |
| 1 - Initial | Ad hoc / reactive | Little repeatable evidence; outcomes depend on individuals |
| 2 - Developing | Some repeatable practice | Partial tooling/process; inconsistent coverage |
| 3 - Managed | Defined and repeatable | Documented controls and measurable coverage for material scope |
| 4 - Measured | Quantitatively managed | Targets/SLOs, trend measurement, automation and accountable ownership |
| 5 - Optimising | Continuous and predictive | Closed-loop optimisation, preventive automation and value feedback |

Scoring principle: no maturity score should be awarded because a tool exists. The score is based on coverage, consistency, evidence, ownership and measurable outcome.

# 4. Detailed Maturity Results and Benchmark Gap

| Dim | Dimension | Score /5 | Target | Gap | Key evidence-backed finding |
| --- | --- | --- | --- | --- | --- |
| D0 | Estate & Business Context | 3.6 | 4.2 | -0.6 | Tier-1 scope mostly known; ownership 73%; criticality metadata incomplete |
| D1 | Engineering & Performance | 3.1 | 4.1 | -1.0 | Runtime baselines exist for some workloads; recurring skew/spill/resource issues |
| D2 | Reliability & Recovery | 2.8 | 4.2 | -1.4 | 12h MTTR; 72% idempotency; manual recovery and L3 dependency |
| D3 | Data Quality & Contracts | 3.0 | 4.2 | -1.2 | 61% automated DQ; late detection; inconsistent schema-change controls |
| D4 | FinOps & Efficiency | 2.9 | 4.0 | -1.1 | 64% cost attribution; limited cost/run and cost/TB visibility |
| D5 | Incident & Problem Mgmt | 3.0 | 4.1 | -1.1 | PIRs exist but repeat incidents and knowledge fragmentation remain |
| D6 | Observability & SLOs | 3.4 | 4.3 | -0.9 | Telemetry exists; 18% alerts non-actionable; fragmented service view |
| D7 | Governance & Evidence | 3.5 | 4.2 | -0.7 | Controls exist; evidence assembly ~12h and cross-tool reconciliation required |

Weighted  overall maturity: 3.3/5. The largest material gaps are Reliability & Recovery, Data Quality/Contracts, FinOps/Efficiency and Incident/Problem Management. The roadmap therefore prioritises customer outcomes rather than simply lifting every dimension equally.

# 5. Pain-Area Prioritisation

| Pain area | Severity | Business impact | Evidence strength | Addressability | Priority |
| --- | --- | --- | --- | --- | --- |
| High MTTR / slow RCA | Very High | Tier-1 availability, engineering productivity, SLA exposure | High | High | P1 |
| Reliability + workload inefficiency | High | Late data, failed runs, excess compute, repeated operational effort | High | High | P2 |
| Fragmented operational/cost/governance view | High | Slow decisions, weak cost accountability, audit effort | Medium-High | High | P3 |
| Late DQ detection | High | Reprocessing, downstream defects and trust erosion | High | High | Embedded in P2 |
| Alert fatigue | Medium-High | Triage waste and missed signals | High | High | Embedded in P3 |
| Schema-change risk | Medium | Downstream breakages and emergency fixes | Medium | Medium-High | Observe accelerator |

# 6. Priority 1 - Reduce MTTR and Manual Recovery

## 6.1 Current-state problem

A critical failure requires engineers to traverse multiple systems before they can construct a reliable incident narrative. Logs, orchestration history, code/configuration changes, lineage, historical incidents and runbooks are not automatically correlated. As a result, detection may be fast while diagnosis and recovery remain slow.

Median Tier-1 MTTR: 12 hours (Baseline observed in similar environments).

Recovery depends heavily on experienced L3 engineers for complex incidents.

Repeated failure signatures such as OOM, shuffle spill, skew and resource exhaustion are not consistently converted into reusable machine-readable knowledge.

Recovery is not uniformly idempotent; replay decisions require manual validation.

## 6.2 Root-cause chain

Failure signal -> fragmented evidence -> manual correlation -> uncertain RCA -> escalation -> manual recovery decision -> replay/recompute -> downstream validation -> closure Primary value leaks: elapsed downtime + engineer effort + recovery compute + repeated incident recurrence.

## 6.3 Vithi solution - Operate

| Capability | Detailed function | Customer value |
| --- | --- | --- |
| Evidence collector | Collects relevant CloudWatch, Spark/EMR, Glue, orchestration, change, lineage and ticket evidence for the incident window. | Reduces evidence-gathering time. |
| RCA reasoning | Correlates symptoms, dependency impact, historical incidents and known patterns to produce probable causes with confidence. | Shortens diagnosis and reduces blind escalation. |
| Blast-radius analysis | Uses lineage/dependencies to identify affected data products and downstream consumers. | Improves prioritisation and stakeholder communication. |
| Recovery recommendation | Selects approved runbook/recovery pattern and identifies required validation. | Faster, safer recovery. |
| Human approval | Engineer approves/rejects recommendations; rationale captured. | Bank-grade control and learning loop. |
| Incident learning | Stores confirmed cause, remediation and prevention action as reusable knowledge. | Reduces repeat-incident investigation. |
| Value measurement | Measures MTTR, engineer effort and recovery compute before/after. | Makes operational and FinOps benefit defensible. |

## 6.4 Incident walkthrough

| Step | output |
| --- | --- |
| Trigger | Customer360 Tier-1 pipeline exceeds runtime SLO and downstream freshness is at risk. |
| Evidence | Runtime +75%; input volume +38%; shuffle spill elevated; executor failures; no infrastructure outage; recent upstream volume change. |
| AI-assisted hypothesis | Join skew following source-volume increase; confidence High. |
| Blast radius | 7 downstream datasets; 2 regulatory/reporting consumers at risk. |
| Historical context | 3 similar incidents found; prior fix involved partition strategy and checkpointed replay. |
| Recommendation | Apply approved partitioning/configuration adjustment; restart from validated checkpoint; verify row counts/freshness. |
| Control | Engineer approval required; execution and evidence captured. |
| Value | Compare incident elapsed time, engineer-hours and compute against 12h baseline. |

## 6.5 Target and value logic

| Metric | Baseline | target | Calculation |
| --- | --- | --- | --- |
| MTTR | 12h | ~7h by 180 days | ~42% elapsed-time reduction |
| Relevant incident volume | 20/month example | 20/month held constant for model | Used to isolate recovery improvement |
| Incident-hours | 240/month | 140/month | 100 incident-hours/month avoided |
| Annual incident-hours avoided | 2,880 baseline vs 1,680 target | ~1,200 hours | 100 x 12 months; convert to productivity only with validated staffing assumptions |

# 7. Priority 2 - Reliability, Data Quality and Workload Efficiency

## 7.1 Current-state problem

Some critical workloads suffer from long runtimes, skew, shuffle/spill, resource exhaustion, unnecessary scans and reruns. Data-quality coverage is incomplete, meaning defects may be detected after expensive downstream processing. Increasing compute can mask engineering issues and increase cost.

## 7.2 Vithi Observe + Optimize

| Capability | What it analyses | Example action |
| --- | --- | --- |
| Runtime baseline | Historical runtime by workload, volume, schedule and configuration | Flag abnormal duration before SLA breach |
| Resource diagnostics | CPU, memory, executor behaviour, spill, shuffle, partitions | Identify OOM, skew, over/under-sizing and poor partitioning |
| DQ/freshness baseline | Volume, nulls, duplicates, distributions, freshness, business rules | Detect abnormal data before downstream propagation |
| Schema impact | Proposed/observed schema changes plus lineage | Identify affected consumers and block unsafe change |
| Cost correlation | Runtime/resource/volume joined to workload cost | Quantify cost of inefficiency and failed/repeated runs |
| Recommendation validation | Before/after performance, quality and cost | Promote only changes with measured benefit |

## 7.3  targets

| KPI | Baseline | 60-day direction | 180-day target | 360-day target |
| --- | --- | --- | --- | --- |
| Tier-1 SLA | 88% | >=92% | >=95% | >=98% |
| Automated DQ coverage | 61% | >=75% | >=90% | >=95% |
| Tier-1 idempotency | 72% | >=85% | >=95% | >=98% |
| Targeted inefficient runtime | 100% | Establish baselines | 20-40% lower on validated targets | Continuous optimisation |
| Addressable compute cost | 100% | Identify waste pool | 15-30% lower on validated targets | Unit-cost optimisation |

# 8. Priority 3 - Unified Operational, FinOps and Governance Intelligence

The customer currently has multiple correct but disconnected views: engineering telemetry, ITSM incidents, cloud cost, governance evidence and management SLA reports. Vithi should not create another isolated dashboard; the Control Tower should join these views around the same workload/data-product context.

| Control Tower domain | Measures | Questions enabled |
| --- | --- | --- |
| Reliability | SLA/SLO, failures, MTTR, retries, recovery status | Which Tier-1 products are at risk and why? |
| Quality | DQ coverage, freshness, breaches, schema events | Where is data trust deteriorating? |
| Economics | Cost/run, cost/TB, failed-run cost, attribution, trend | Which workloads create disproportionate spend? |
| Operations | Alert quality, incident recurrence, ownership, actions | Where is operational effort being consumed? |
| Governance | Owner, lineage, control/evidence status, exceptions | Can we prove controls without manual evidence hunting? |

# 9. Vithi Solution Architecture for the Case

CONTROL TOWER + AI COPILOT ¦ OPERATE ¦ OBSERVE ¦ OPTIMIZE ¦ GOVERN ¦ COMMON AGENT PLATFORM - LLM gateway ¦ RAG ¦ tools ¦ human approval ¦ evaluation ¦ guardrails ¦ audit ¦ INTELLIGENCE SERVICES - anomaly ¦ RCA ¦ correlation ¦ prediction ¦ recommendation ¦ optimisation ¦ policy ¦ CONTEXT - assets ¦ pipelines ¦ lineage ¦ ownership ¦ incidents ¦ changes ¦ controls ¦ cost ¦ DATA - logs ¦ metrics ¦ traces ¦ DQ ¦ cost ¦ metadata ¦ configuration ¦ CONNECTORS - AWS ¦ CloudWatch ¦ Glue ¦ EMR/Spark ¦ Airflow/MWAA ¦ Jira/ServiceNow ¦ catalog ¦ Git

The architecture deliberately shares platform services while keeping domain-specific skills separate. This avoids ten standalone DataOps products and creates reusable capabilities that can later serve Data Observability, FinOps and AI Readiness assessments.

# 10. Detailed 60 / 180 / 360-Day Roadmap

| Horizon | Workstream | Detailed actions | Exit criteria / evidence |
| --- | --- | --- | --- |
| 0-60 | Baseline & scope | Confirm Tier-1 inventory, owners, incident classes, SLA/SLO, DQ coverage, cost attribution and evidence lead time. | Signed baseline and KPI definitions; evidence sources reproducible. |
| 0-60 | Operate pilot | Connect telemetry/incident evidence; implement AI-assisted RCA for 2-3 high-volume incident classes; human approval only. | RCA accuracy/acceptance measured; MTTR pilot results captured. |
| 0-60 | Reliability/efficiency | Rank top 10 workloads by SLA impact, failure rate, runtime and compute cost; remediate obvious waste. | Offender heatmap and validated quick wins. |
| 61-180 | Operate scale | Extend RCA and standard recovery patterns across Tier-1; incident knowledge and prevention actions. | MTTR trending toward ~7h; repeat-incident rate measured. |
| 61-180 | Observe scale | Predictive DQ/freshness; schema-impact controls; alert correlation and ownership. | DQ >=90%; alert noise <=7%; schema controls on Tier-1 scope. |
| 61-180 | Optimize | Cost/run, cost/TB, failed-run cost; performance recommendations; realised-savings register. | Attribution >=90%; before/after evidence for optimised workloads. |
| 61-180 | Govern/Control Tower | Unified executive dashboard; standard evidence automation for selected controls. | Evidence <=2h for selected standard requests. |
| 181-360 | Governed automation | Automate proven low-risk recovery/remediation classes with rollback and validation. | Automation coverage and exception rate measured. |
| 181-360 | Continuous optimisation | Predictive operations, unit-cost/SLO optimisation, policy-as-code and reassessment. | Maturity uplift and realised annualised value validated. |

# 11. KPI and Benefits Measurement Framework

| Value type | Formula / method | Example evidence | How reported |
| --- | --- | --- | --- |
| MTTR improvement | (Baseline MTTR - New MTTR) / Baseline MTTR | ITSM timestamps + orchestration recovery time | Operational KPI |
| Engineering productivity | Incidents x engineer-hours saved x loaded hourly cost | Incident participation/time records | Productivity/capacity; not automatically cash saving |
| Failed-run cloud saving | Failed runs avoided x average compute cost per failed run | Job history + cost allocation | Realised saving when spend decreases |
| Runtime saving | Target workload annual compute x measured reduction | Before/after job cost | Realised saving or cost avoidance, separated |
| Reprocessing avoidance | DQ-related reruns avoided x compute/engineering cost | DQ incidents + job/cost records | Cloud + productivity split |
| Audit productivity | Requests x hours saved x loaded cost | Evidence-request records | Governance productivity |
| SLA/business value | Customer-approved value model applied to measured improvement | Business SLA/impact model | Only with customer-approved valuation |

# 12.  Financial Value Scenario

The following scenario demonstrates calculation mechanics only. It is intentionally separated into hard savings, cost avoidance and productivity so benefits are not double-counted.

| Value lever | assumption | Annual value logic | annual value |
| --- | --- | --- | --- |
| Incident engineering productivity | 240 relevant incidents/year; 5 elapsed hours saved; average 2.5 engineers engaged; INR 2,000/hour loaded | 240 x 5 x 2.5 x 2,000 | INR 60.0L productivity capacity |
| Recovery compute | 240 incidents/year; INR 8,000 average avoidable recovery/retry compute; 35% reduction | 240 x 8,000 x 35% | INR 6.7L potential cloud saving |
| Target workload optimisation | INR 1.2Cr annual compute in selected workloads; 20% measured reduction | 1.2Cr x 20% | INR 24.0L potential saving/cost avoidance |
| DQ reprocessing | 120 DQ-related reruns/year; INR 15,000 compute per rerun; 40% reduction | 120 x 15,000 x 40% | INR 7.2L potential cloud saving |
| Audit productivity | 80 standard evidence requests/year; 10 hours saved; INR 2,000/hour | 80 x 10 x 2,000 | INR 16.0L productivity capacity |

Do not sum all benefit categories into a single “cash saving” number. Hard cloud savings, cost avoidance, engineering capacity and governance productivity must be reported separately. Customer baselines and finance-approved valuation rules determine the committed business case.

# 13. Implementation Effort and Delivery Team

| Phase | Indicative calendar | Indicative effort | Typical team focus |
| --- | --- | --- | --- |
| Assessment + baseline | 4-6 weeks | 6-9 person-months | DataOps lead, data engineer, cloud/observability engineer, analyst/FinOps support |
| 0-60 day pilot | 8-10 weeks overlapping assessment close | 12-18 person-months | Product/solution architect, 2 data/backend, AI engineer, cloud/DevOps, QA, SME |
| 61-180 scale | 4 months | 24-32 person-months | Operate/Observe/Optimize engineering + platform/security + adoption |
| 181-360 industrialise | 6 months | 30-45 person-months | Automation, governance, platform hardening, SRE/operations, value tracking |

These are implementation-planning estimates for the  case. Customer integration complexity, security controls, deployment model, data residency, enterprise tooling and change-management requirements can materially change effort.

# 14. Risks, Controls and Dependencies

| Risk / dependency | Why it matters | Mitigation |
| --- | --- | --- |
| Poor incident data quality | AI RCA cannot learn reliably from incomplete/incorrect tickets | Normalize taxonomy; capture confirmed cause/remediation; confidence scoring |
| Insufficient telemetry retention | Historical patterns cannot be compared | Define minimum telemetry/event-log retention for Tier-1 scope |
| Automation risk | Incorrect automated recovery can worsen incidents | Human-in-loop first; allow-listed reversible actions; rollback; audit |
| Cost attribution gaps | Savings cannot be defended | Join cost data to workload/owner metadata before claiming value |
| Lineage gaps | Blast radius and schema impact may be incomplete | Prioritise Tier-1 lineage coverage and confidence flags |
| Model hallucination / unsafe recommendation | Banking environment requires defensible actions | Grounded retrieval, tool restrictions, citations/evidence, evaluation and approval |
| Change adoption | Teams may ignore recommendations or retain manual workarounds | Embed in existing ITSM/orchestration workflows; track adoption and acceptance |

# 15. Target Operating Model

| Operating element | Current state | Target state |
| --- | --- | --- |
| Incident response | Tool-by-tool manual investigation | Evidence package and AI-assisted RCA generated automatically |
| Recovery | Manual, engineer-dependent | Standard recovery patterns; governed automation for proven classes |
| Problem management | PIR knowledge fragmented | Machine-retrievable incident knowledge and prevention tracking |
| DQ | Partial automated coverage | Tier-1 preventive DQ/freshness with accountable ownership |
| Performance | Reactive tuning | Continuous runtime/resource/cost baselining and optimisation |
| FinOps | Partial workload attribution | Cost/run, cost/TB, owner/product attribution and realised savings |
| Governance evidence | Manual cross-tool assembly | Automated evidence packs with source traceability |
| Executive view | Multiple reports | Unified reliability, quality, cost and governance view |

# 16. Expected Case-Study Outcome

| KPI | Baseline | 180-day target | 360-day target | Interpretation |
| --- | --- | --- | --- | --- |
| MTTR | 12h | ~7h | 4-6h for suitable classes | Faster recovery; automation only where safe |
| Tier-1 SLA | 88% | >=95% | >=98% | More predictable data availability |
| DQ coverage | 61% | >=90% | >=95% | Earlier defect detection |
| Idempotency | 72% | >=95% | >=98% | Safer replay and recovery |
| Alert noise | 18% | <=7% | <=5% | Less wasted triage |
| Cost attribution | 64% | >=90% | >=95% | Economic accountability |
| Evidence lead time | 12h | <=2h | <=30-60 min standard cases | Reduced governance effort |

Customer-facing message: Vithi does not sell a maturity score. It uses the maturity assessment to identify measurable operational and economic problems, implements reusable capabilities to address them, and proves the value through the same KPIs used to establish the baseline.

# 17. Reuse Beyond DataOps

The case deliberately uses shared capabilities so that subsequent Data Observability, FinOps and AI Readiness offerings do not require separate product stacks. Telemetry, context, RAG, agent orchestration, workflow, governance, value measurement and the Control Tower are reusable; specialist domain skills remain modular.

| Shared capability | DataOps reuse | Future reuse |
| --- | --- | --- |
| RCA / correlation | Pipeline failure and long-running jobs | Observability incidents, FinOps anomalies, AI workload failures |
| Anomaly detection | Runtime, DQ, freshness | Metrics/logs, spend, model/data drift |
| Optimisation | Spark/Glue/EMR | Cloud FinOps, GPU/token/inference economics |
| Governance/evidence | Data controls | FinOps policies and AI governance |
| Value engine | MTTR, SLA, workload cost | FinOps realised savings and AI ROI |

# 18. Recommended Customer-Facing Headline

FROM 12-HOUR RECOVERY TO AI-ASSISTED DATA OPERATIONS How Vithi turns evidence-backed maturity findings into measurable improvements in reliability, recovery, engineering productivity and cloud economics.

Suggested proof line: 3.3/5 maturity -> 3 priority value streams -> 4 reusable Vithi capabilities -> 60/180/360-day transformation -> measured operational and FinOps outcomes.

# 19. Detailed Guide to the Excel Case-Study Workbook

The Excel workbook is not intended to be a collection of unrelated tabs. Each tab plays a specific role in the Vithi evidence-to-value method. The sections below explain what each tab means, which inputs it uses, how it should be interpreted with a customer, and what decision it supports.

## Executive Dashboard

This is the sponsor-facing summary. It should be the first tab used in a steering committee or case-study walkthrough, but it should never be the only source used to claim value.

The baseline block shows the headline current-state facts: maturity, MTTR, SLA, DQ coverage, idempotency, alert noise, cost attribution and evidence lead time.

The three priority rows are deliberately broader than the underlying questionnaire findings. They cluster related issues into customer value streams rather than creating a project for every maturity gap.

The 60/180/360-day columns describe the maturity of the intervention: validate and pilot first, scale second, industrialise automation last.

Operational and FinOps impact ranges are hypotheses until the customer validates the underlying volumes, effort, spend and addressable scope.

Executive decision: Which three problems deserve sponsorship and investment, what Vithi capability addresses them, and what should the customer expect at each horizon?

## Maturity & Benchmark

This tab is the diagnostic layer connecting the assessment to the transformation plan.

Each D0-D7 score is based on evidence, not tool ownership or subjective perception.

Target score represents the agreed customer/Vithi target state for the relevant dimension. It is not automatically an external industry benchmark.

The maturity gap helps identify weak areas, but the biggest gap does not automatically become the highest-priority project.

Vithi overlays business criticality, evidence strength and addressability before translating a gap into a value initiative.

During reassessment, the same definitions, denominators and evidence sources should be reused so movement is comparable.

Executive decision: Where is capability materially below the target state, and which gaps matter enough to translate into business-value programmes?

## Evidence & Findings

This tab is the traceability register for the case study. It explains why a finding exists and how confident Vithi is in it.

Every material recommendation should be traceable to one or more evidence rows.

A baseline should reference a reproducible source such as ITSM timestamps, Spark event logs, CloudWatch, DQ inventory, SLA reports, CUR/Data Exports or governance evidence.

The confidence field signals whether the evidence is sufficiently strong for investment decisions or needs additional discovery.

This tab is critical when AI solutions are proposed: the intervention should solve a measurable operating problem, not be introduced because AI is fashionable.

Delivery decision: Is the use case sufficiently evidenced to enter solution design, or should Vithi first improve measurement and discovery?

## Pain Prioritisation

This tab converts many findings into a manageable sequence of value streams.

The  formula weights Severity at 30%, Business Impact at 30%, Evidence Strength at 20% and Addressability at 20%.

Evidence strength is important: a severe issue with weak evidence should often become a measurement/discovery action before a build project.

Addressability tests whether Vithi can realistically influence the outcome with technology, operating process or governance changes.

P1/P2/P3 is a programme grouping device. Several questionnaire findings can sit under one value stream.

Investment decision: Which problems should Vithi solve first and why?

## KPI Baselines & Targets

This is the measurement contract for the transformation.

Baseline values should be frozen only after evidence validation.

60-day targets are usually pilot or directional outcomes. 180-day targets represent scaled Tier-1 capability. 360-day targets represent industrialised/predictive operation.

Targets must remain operationally measurable: MTTR, SLA, DQ coverage, alert quality, cost attribution and evidence lead time.

Operational KPI improvement and financial value should be reported separately.

Governance decision: What exact metric proves that the intervention worked, and when should improvement become visible?

## MTTR RCA Business Case

This tab explains the economics of Vithi Operate using an editable MTTR scenario.

Inputs include incident volume, baseline and target MTTR, engineers engaged, loaded engineer cost, avoidable recovery compute and expected reduction.

The calculation separates elapsed incident-hours saved from engineering-hours released.

Engineering productivity is released capacity, not automatically a cash saving.

Recovery compute becomes hard savings only when AWS spend actually decreases after the intervention.

The model should be recalculated using the customer's incident distribution; not every incident class will be addressable by AI-assisted RCA or governed automation.

Business-case decision: Is there enough operational and economic value in reducing MTTR to justify Vithi Operate?

## Workload Optimisation

This tab supports Vithi Optimize and the efficiency portion of Vithi Observe.

The model starts with a defined pool of targeted workloads rather than the entire data-platform bill.

Performance recommendations must be validated with before/after execution cost, runtime and quality; recommendation value is not treated as realised savings.

DQ-related reprocessing is modelled separately because earlier detection can avoid expensive downstream reruns.

Cost avoidance and hard savings should be shown as separate categories.

Business-case decision: Which workloads provide enough measurable runtime and compute opportunity to justify optimisation work?

## Governance Value Case

This tab demonstrates the productivity value of Vithi Govern.

The baseline is the number of standard evidence requests and hours required to assemble evidence.

The target should be measured only for repeatable, well-defined evidence types; exceptional investigations may still require manual work.

AI can retrieve and assemble evidence, but final control attestation stays with the authorised human owner.

The value is governance/audit productivity and control responsiveness; it should not be presented as AWS savings.

Business-case decision: Does automated evidence retrieval release enough audit/control capacity and reduce regulatory response risk to justify the solution?

## 60-180-360 Roadmap

This tab is the executable programme plan and should connect directly to proposal/SOW workstreams.

0-60 days: prove the baseline, connect evidence, run narrow pilots and fix obvious high-value issues.

61-180 days: scale successful patterns across Tier-1 scope, standardise controls and establish value measurement.

181-360 days: introduce governed automation, predictive operations, policy/evidence automation and reassess maturity.

Automation is intentionally delayed until Vithi has measured recommendation quality, recovery success and rollback safety.

Programme decision: What will the customer receive in each phase, and what exit criteria must be met before the next stage?

## Solution Mapping

This tab connects the case study to the Vithi product strategy.

The ten detailed DataOps opportunities remain useful as customer use cases, but are not ten separately engineered products.

Use cases map into Vithi Operate, Observe, Optimize, Govern and the shared Control Tower/Copilot.

Common components such as connectors, context, RAG, agent orchestration, approval, audit and value measurement should be built once.

Domain-specific reasoning such as Spark performance logic, DQ rules or governance policies remains modular and separately evaluated.

Product decision: What should be reusable across DataOps, Data Observability, FinOps and AI Readiness, and what should remain specialised?

## Risks & Dependencies

This tab documents conditions that can prevent the expected outcome.

Poor incident taxonomy reduces RCA quality; weak cost attribution makes savings difficult to prove; weak lineage limits blast-radius analysis.

AI recommendation safety is managed through source grounding, confidence, tool restrictions, human approval and audit.

Automation should be restricted to allow-listed, deterministic and reversible actions until evidence proves safe expansion.

Risks should become mobilisation actions and programme controls, not simply remain in a report.

Risk decision: Is the use case ready to scale, and which prerequisites must be remediated first?

## Implementation Effort

This tab provides planning ranges for team and delivery effort.

Person-months are preferable to a single fixed price during early solution planning because integrations and enterprise controls vary materially by customer.

A pilot still requires product/solution architecture, data/backend engineering, AI engineering, cloud/DevOps, QA and domain SME coverage.

Security review, deployment model, data residency, enterprise ITSM, customer-managed keys and tenancy requirements can materially increase effort.

The tab should be recalibrated after technical discovery and solution architecture are agreed.

Commercial decision: What team, time and budget envelope is realistic for pilot, scale and industrialisation?

## Solution Deep Dive

This is the technical/commercial design reference for the five Vithi capabilities used in the case study.

For each solution it defines problems addressed, assessment triggers, required integrations, core intelligence, workflow, controls, outputs, KPIs, impact range, MVP effort and reuse.

It allows technical buyers to understand exactly what Vithi will build rather than seeing an unexplained AI-agent label.

The solution designs intentionally distinguish common platform services from domain-specific intelligence.

Architecture decision: Is the proposed solution technically credible, governed and appropriately reusable?

## Reference Architecture

This tab explains the Vithi Intelligence Fabric and why commonisation is beneficial without creating one universal autonomous agent.

The experience layer is shared, while role-specific dashboards and questions remain configurable.

The agent/workflow platform is shared, but specialist tools and skills remain separate.

The context graph connects workloads, owners, incidents, lineage, controls and cost so different assessments can reason over common business context.

Security, audit and value measurement are common control-plane capabilities and should not be reimplemented per use case.

Build decision: Which components should Vithi engineer once and maintain centrally, and where should specialist domain logic be isolated?

# 20. Detailed Vithi Solution Designs

The case study uses five solution capabilities. The purpose of this section is to explain what Vithi would actually build, how it works inside the customer's environment, which controls are required, what outputs the customer receives and how value is measured.

## 20.1 Vithi Operate - AI-Assisted Incident Intelligence and Recovery

### Problems addressed

High MTTR and slow root-cause analysis.

Manual evidence collection across CloudWatch, Spark/EMR/Glue, orchestration and ITSM.

Senior-engineer dependency during recovery.

Repeated incidents because PIR/runbook knowledge is not machine-usable.

Unsafe or slow replay because recovery/idempotency patterns are inconsistent.

### Required data and integrations

CloudWatch metrics and logs; Spark event logs; EMR/Glue run history; Airflow/MWAA DAG/task history; application/configuration/change metadata; pipeline/data-product lineage; ServiceNow/Jira incident and PIR data; approved runbooks.

### Core intelligence

Evidence collection and incident-window construction.

Retrieval-augmented incident context and similarity search.

Probable-cause ranking using rules, historical cases and LLM reasoning over grounded evidence.

Blast-radius analysis using lineage/dependency context.

Approved recovery-pattern selection and validation planning.

Closed-loop learning from confirmed RCA and prevention actions.

### Detailed operating workflow

1. Detect failure or long-running condition.

2. Build the incident time window and identify affected workload.

3. Collect telemetry, configuration, change and dependency evidence.

4. Retrieve similar incidents, known errors and runbooks.

5. Rank probable causes and explain supporting evidence.

6. Identify affected data products and consumers.

7. Recommend a recovery pattern and required validation.

8. Require human approval initially.

9. Execute or guide recovery through approved tools.

10. Validate service and data state.

11. Store confirmed cause/action and measure MTTR/effort/compute impact.

### Human, security and risk controls

Read-only RCA mode before action mode.

Human approval for remediation until an action class is proven safe.

Allow-listed tools/actions and least-privilege credentials.

Rollback/kill switch for automated actions.

Confidence thresholds and evidence citations.

No autonomous destructive data repair.

Complete prompt/tool/action/audit logging.

### Outputs delivered to the customer

Incident evidence pack; probable cause and confidence; affected assets/consumers; recommended recovery; incident timeline; similar incidents; prevention actions; MTTR/value report.

### Success measures

MTTR, MTTA, L3 escalation rate, repeat incidents, recovery success, engineer-hours per incident, recovery compute cost.

impact: target for suitable incident classes: 30-50% MTTR reduction and 10-25% reduction in addressable incident/recovery compute and support effort. The case-study example uses 12h -> ~7h at 180 days.

Indicative build effort: Indicative customer-ready MVP: 12-18 person-months after/shared with common platform foundation, typically 3-4 months depending on integrations and security.

## 20.2 Vithi Observe - Data Reliability, Quality and Anomaly Intelligence

### Problems addressed

Data-quality or freshness failures are detected after expensive downstream processing.

High alert noise makes it harder to identify material incidents.

Schema changes break downstream consumers.

SLO risk is visible too late.

Monitoring exists but signals are not correlated around a common data product/service.

### Required data and integrations

DQ outputs; freshness timestamps; CloudWatch logs/metrics; pipeline/job metadata; catalog and lineage; schema history; alert/event history; SLO/SLA definitions; ownership metadata.

### Core intelligence

Historical baseline learning for runtime, volume, freshness and quality.

Statistical/ML anomaly detection.

Cross-signal correlation and duplicate/noise suppression.

Dependency-aware business impact analysis.

Schema compatibility and downstream-impact reasoning.

SLO-risk prediction and owner routing.

### Detailed operating workflow

1. Learn normal behaviour by Tier-1 workload/data product.

2. Score incoming runtime, volume, DQ, freshness and schema behaviour.

3. Correlate anomalies across telemetry and dependencies.

4. Assess customer/business impact and SLO risk.

5. Suppress duplicate/non-actionable signals.

6. Route actionable event to accountable owner and runbook.

7. Escalate context to Vithi Operate when deeper RCA is required.

8. Track alert precision and false positives to improve the model.

### Human, security and risk controls

Explainable anomaly evidence and source links.

Threshold/policy governance by data-product owners.

Manual override and suppression audit.

False-positive and missed-event evaluation.

No automated quarantine/release until the customer approves policy and rollback behaviour.

### Outputs delivered to the customer

Actionable anomaly; affected datasets/consumers; predicted SLO risk; DQ/freshness explanation; schema-impact report; correlated incident signal.

### Success measures

Detection lead time, DQ coverage, freshness adherence, false-positive rate, alert precision, schema incidents, consumer-impact incidents.

impact: target: 30-60% faster detection, 40-70% alert-noise reduction and 40-70% schema-related incident reduction where contracts/controls are applicable.

Indicative build effort: Indicative customer-ready MVP: 10-15 person-months, typically 3-4 months with substantial reuse from the shared telemetry/context foundation.

## 20.3 Vithi Optimize - Performance and Data FinOps Intelligence

### Problems addressed

Long-running and expensive Spark/Glue/EMR workloads.

Resource overprovisioning or persistent underutilisation.

Shuffle, skew, spill, poor partitioning and inefficient join/scan behaviour.

Failed-run/recompute waste is not quantified.

Cost cannot be consistently attributed to workload, data product or owner.

### Required data and integrations

Spark/EMR/Glue execution telemetry; resource utilisation; runtime history; CUR/Data Exports; tags/cost categories; data volume; workload/pipeline metadata; ownership; architecture/configuration; failed-run/retry history.

### Core intelligence

Performance diagnostics and workload segmentation.

Cost attribution and unit-economic calculation.

Rule/model-based recommendation generation.

Workload criticality × cost × performance prioritisation.

Before/after experiment evaluation.

Realised-savings and cost-avoidance tracking.

### Detailed operating workflow

1. Rank workloads by cost, runtime, failures and criticality.

2. Diagnose resource and execution inefficiency.

3. Attribute current spend to workload/data product/team.

4. Generate engineering and configuration recommendations.

5. Route recommendation through normal change approval.

6. Implement on selected workload.

7. Measure runtime, resource and cost after change.

8. Record realised saving separately from cost avoidance.

9. Continuously detect regression.

### Human, security and risk controls

No autonomous production tuning in early releases.

Normal change management and rollback criteria.

Performance regression and data-correctness validation.

Governed cost basis and allocation rules.

Realised-saving validation before executive reporting.

### Outputs delivered to the customer

Prioritised optimisation backlog; technical recommendation; expected/actual runtime; expected/actual cost; cost/run; cost/TB; failed-run cost; realised-savings register.

### Success measures

Runtime, compute hours, cost/run, cost/TB, failed-run cost, attribution %, realised savings, performance regression.

impact: target on selected inefficient workloads: 20-40% runtime reduction and 15-30% addressable compute reduction; cost attribution target >90%.

Indicative build effort: Indicative customer-ready MVP: 10-14 person-months, typically 2.5-4 months after the common foundation exists.

## 20.4 Vithi Govern - Governance and Evidence Intelligence

### Problems addressed

Audit/control evidence requires manual cross-tool assembly.

Ownership, classification, lineage and control evidence are fragmented.

Access, encryption, logging and retention evidence are difficult to produce consistently.

Control exceptions are discovered late or tracked manually.

### Required data and integrations

Glue Catalog; lineage; Lake Formation/IAM; CloudTrail; KMS; retention/Object Lock; policy/control register; ownership/CMDB; exception/ticket records; selected security configuration.

### Core intelligence

Policy-to-control mapping.

Evidence retrieval and entity/context resolution.

Control-status reasoning with source traceability.

Exception detection and missing-evidence identification.

Evidence-pack assembly and evidence freshness checks.

### Detailed operating workflow

1. Receive a specific control/evidence request.

2. Resolve the in-scope data product and applicable policy/control.

3. Retrieve owner, classification, lineage, access, encryption, logging and retention evidence.

4. Validate evidence freshness and coverage.

5. Assemble a traceable evidence pack.

6. Flag control gaps or missing evidence.

7. Route exceptions to owner.

8. Human control owner reviews and attests.

9. Store the request, evidence and final disposition for reuse.

### Human, security and risk controls

Read-only retrieval by default.

Strict role-based access and segregation of duties.

No AI self-attestation of compliance.

Source citations and evidence freshness.

Sensitive-data redaction where required.

Complete access and retrieval audit.

### Outputs delivered to the customer

Evidence pack with source references; control status; missing evidence; exceptions; remediation owner; evidence preparation metrics.

### Success measures

Evidence lead time, control coverage, exception ageing, access-review coverage and governance productivity.

impact: target: 50-80% evidence-preparation time reduction for standard repeatable evidence requests and 20-40% reduction in addressable audit-preparation effort.

Indicative build effort: Indicative customer-ready MVP: 8-12 person-months, typically 2-3 months for a defined subset of controls.

## 20.5 Vithi Control Tower + AI Copilot - Unified Experience Layer

### Problems addressed

Engineering, Operations, FinOps, Governance and executives use separate tools and receive different views of the same service.

Cross-team questions require manual reconciliation.

Management receives lagging reports rather than evidence-grounded explanations and actions.

### Required data and integrations

Governed outputs from Operate, Observe, Optimize and Govern plus authoritative source KPIs and business context.

### Core intelligence

Role-aware retrieval and summarisation.

Common asset/data-product/owner identity resolution.

KPI synthesis and trend explanation.

Contextual natural-language questioning.

Recommendation routing to specialist modules rather than universal autonomous action.

Value-realisation tracking.

### Detailed operating workflow

1. Ingest governed KPI and solution outputs.

2. Resolve them to a common data-product/workload/owner context.

3. Present service health, quality, cost, incidents and controls.

4. User asks a role-specific question.

5. Copilot retrieves supporting evidence and explains drivers.

6. Route user to source evidence, owner or specialist solution action.

7. Track resulting decision/action and outcome.

### Human, security and risk controls

Role-based filtering before retrieval.

Ground answers in governed sources only.

Source traceability for important claims.

No unsupported financial or compliance conclusions.

Actions are routed through specialist modules with their own approvals rather than executed by a universal Copilot.

### Outputs delivered to the customer

Executive dashboard; operational cockpit; natural-language explanations; priority/action list; value scorecard; source links.

### Success measures

Decision/triage time, manual reporting effort, adoption, action closure and value-realisation visibility.

impact: target: 30-50% reduction in coordination/triage time and 10-20% reduction in addressable operations effort.

Indicative build effort: Indicative customer-ready experience layer: 8-12 person-months, highly dependent on readiness of the common Intelligence Fabric and specialist modules.

# 21. Common Intelligence Fabric - What Is Shared vs Specialised

Vithi should not build five fully separate technology stacks, but it should also not build one universal autonomous agent. The recommended architecture shares infrastructure, context, security and orchestration while isolating specialist domain reasoning and actions.

| Layer | Shared across solutions | Specialised by domain | Why this boundary matters |
| --- | --- | --- | --- |
| Experience | Control Tower shell, role framework, APIs, workflow/status patterns | Role-specific pages, KPIs and terminology | Reduces UI duplication while preserving relevant customer experience. |
| Agent platform | LLM gateway, RAG, tool calling, state, evaluation, approval, audit | RCA tools, performance tools, governance tools, FinOps tools | Common safety/control plane; specialist actions remain testable. |
| Intelligence services | Anomaly primitives, correlation framework, retrieval, recommendation infrastructure | Spark tuning logic, DQ models, cost allocation, policy reasoning | Avoids over-generalising domain logic. |
| Context graph | Asset identity, ownership, incidents, changes, lineage, cost and control relationships | Domain extensions and attributes | Creates reusable business context across assessments. |
| Data foundation | Ingestion patterns, storage, metadata, retention/security services | Source-specific parsers and schemas | Central operational maintainability without forcing all data into one shape. |
| Connectors | Connector SDK, authentication patterns, retry/health monitoring | AWS/Glue/EMR/ITSM/CUR/model-platform adapters | Connector maintenance is centralised and reusable. |
| Security/governance | RBAC/ABAC, secrets, audit, approval, tenant boundaries, policy hooks | Domain-specific action permissions and control requirements | Prevents each solution reimplementing security. |
| Value engine | Baseline storage, KPI definitions, experiment/before-after comparison, realised-value register | MTTR, SLA, cost, DQ, AI ROI domain metrics | One benefits methodology with domain-specific metrics. |

Recommended architecture principle: approximately 60-70% common platform capability and 30-40% specialist domain intelligence. Commonisation increases initial build effort, but reduces duplication and maintenance once multiple DataOps, Observability, FinOps and AI Readiness solutions are delivered.

# 22. How to Present This Case Study to a Customer

A recommended 45-60 minute customer walkthrough is:

| Time | Discussion |
| --- | --- |
| 5 minutes | Customer context and why maturity score alone is not the outcome. |
| 10 minutes | Maturity & Benchmark plus Evidence & Findings - establish credibility. |
| 10 minutes | Pain Prioritisation - explain why three value streams were selected. |
| 15 minutes | Solution Deep Dive - focus only on the 1-2 modules relevant to the customer. |
| 10 minutes | KPI/Business Case - show how value is measured without overstating savings. |
| 10 minutes | 60/180/360 Roadmap, risks and implementation effort. |

The core message should be: Vithi does not sell an AI agent or a maturity score in isolation. It identifies an evidence-backed operating problem, selects the minimum reusable capability required to solve it, implements the solution under appropriate controls, and measures realised operational and economic value.

BD USE RULE: Share only after labelling as Illustrative Value Blueprint. Prefer this CustomerSafe file over the detailed case study in early conversations. Final benefits depend on customer baseline, evidence quality and agreed implementation scope.