# Full Observability Assessment

Track B  |  4-Week Engagement  |  Scope: O0-O12  |  Evidence: EV01-EV13

This document provides a complete, standalone offer brief for the Full Observability Assessment. It is designed for Business Development (BD) and pre-sales teams to position, scope, and agree this engagement with customers. All outcome figures are illustrative targets dependent on the customer's baseline evidence. No fixed outcomes are guaranteed. Customers completing the Rapid Diagnostic (Track A) may upgrade to Track B with credit for evidence already submitted.

Section 1: Scope

| Dimension | Code | Classification | Track B Coverage |
| --- | --- | --- | --- |
| Observability Strategy, Ownership & Governance | O0 | Core / Mandatory | Included |
| Telemetry Ingestion, Coverage & Standards | O1 | Core / Mandatory | Included |
| Correlation, Distributed Tracing & Dependency | O2 | Core / Mandatory | Included |
| Alert Quality, Signal-to-Noise & Owner Routing | O3 | Core / Mandatory | Included |
| SLI, SLO & Error Budget Governance | O4 | Core / Mandatory | Included |
| Dashboards, Runbooks & Operational Readiness | O5 | Core / Mandatory | Included |
| Incident Response, MTTR & Continuous RCA | O6 | Core / Mandatory | Included |
| Logging Cost, Retention & Audit Governance | O7 | Core / Mandatory | Included |
| Data Pipeline Observability | O8 | Extension / High Value | Included |
| Data Product & Business Dashboard Observability | O9 | Extension / High Value | Included |
| Tool Architecture & Rationalization | O10 | Extension / High Value | Included |
| AI / GenAI & LLM Observability | O11 | Modular / Optional | Included if AI estate present |
| Carbon & Sustainability Observability | O12 | Reserved / Modular | Included if sustainability KPI required |

Application estate: Broader enterprise estate - multi-cloud, hybrid, and legacy services eligible

Tool rationalization: Full 5-step methodology included (O10)

Data observability (O8, O9): Data pipelines and data product dashboards assessed

Maturity scale: Vithi evidence-based maturity scale (Levels 1-5) across all 13 dimensions

Business value modelling: Included - Illustrative Value Blueprint produced (see Section 5)

Stakeholder validation workshops: Included - Week 4 sign-off

Note: O11 and O12 coverage confirmed at kick-off based on whether the customer operates an AI/ML estate or has active sustainability reporting obligations.

Section 2: Customer Participants

| Role | Mandatory / Optional | Estimated Time Commitment |
| --- | --- | --- |
| Platform Lead / SRE Lead | Mandatory | 8-10 hours across 4 weeks |
| Platform Architect | Mandatory | 4-6 hours (Weeks 1-3) |
| Engineering Manager / Dev Leads | Mandatory | 4-5 hours (workshops + readout) |
| FinOps / Cloud Cost Owner | Mandatory | 2-3 hours (O7, O10 sessions) |
| Exec Sponsor / Business Stakeholder | Mandatory | 2 hours (value model sign-off + readout) |
| Data Platform Lead | Recommended | 3-4 hours (O8, O9 sessions) |
| Security / Compliance Lead | Recommended | 1-2 hours (O7 audit governance session) |
| AI / ML Platform Lead | Optional | 1-2 hours (O11 session, if applicable) |

Total customer time investment: approximately 20-25 hours across 4 weeks

Workshop sessions are structured - no continuous war-room presence required

All sessions can be conducted remotely; on-site option available by mutual agreement

Note: Participant availability confirmed during Pre-Discovery Intake. Key stakeholder absences must be flagged at kick-off so alternative coverage is agreed.

Section 3: Evidence Needed

| Evidence ID | Evidence Artifact | Format / Source | Required By |
| --- | --- | --- | --- |
| EV01 | Observability & SLA Policy / Strategy Doc | PDF / Confluence / Wiki | Week 1, Day 2 |
| EV02 | Service Catalogue / Tier-1 & Tier-2 Application List | Spreadsheet / CMDB export | Week 1, Day 2 |
| EV03 | Telemetry Agent Config & Coverage Report | YAML / Terraform / Screenshot | Week 1, Day 3 |
| EV04 | Incident Log (last 90 days) | JIRA / PagerDuty export | Week 1, Day 3 |
| EV05 | Alerting Runbooks & Escalation Routing | Confluence / PDF / Markdown | Week 1, Day 4 |
| EV06 | SLO / Error Budget Dashboard Screenshots | Dashboard export / PNG | Week 1, Day 4 |
| EV07 | Cloud Cost & Log Ingestion Billing Report (90 days) | AWS/Azure/GCP billing export | Week 2, Day 1 |
| EV08 | Post-Incident Review / RCA Reports (last 5 major P1s) | Confluence / PDF / Docs | Week 2, Day 1 |
| EV09 | Data Pipeline Health & Failure Logs | Airflow / Spark logs / Export | Week 2, Day 2 |
| EV10 | Data Product Dashboard Health Report | Screenshot / BI platform log | Week 2, Day 2 |
| EV11 | Tool Licensing & SaaS Contract Inventory | Spreadsheet / Procurement list | Week 2, Day 3 |
| EV12 | Capacity Planning & Infrastructure Sizing Docs | Architecture doc / Spreadsheet | Week 2, Day 3 |
| EV13 | AI / ML Pipeline Monitoring Config (if applicable) | Config files / Screenshots | Week 2, Day 4 |

EV01-EV06 shared with Track A; customers upgrading from Track A need not resubmit these

Evidence submitted asynchronously via agreed secure channel (email / SharePoint)

Incomplete or missing evidence items are logged in the Scope & Exclusions Charter

Note: Evidence gaps for O11 (AI) and O12 (Sustainability) that indicate the customer does not operate these capabilities will result in those dimensions being marked N/A rather than scored.

Section 4: Activities

| Week | Activity | Owner | Format |
| --- | --- | --- | --- |
| Week 1 - Day 1 | Kick-off: scope confirmation, participant introductions, evidence list briefing, Scope & Exclusions Charter sign-off | Vithi Lead + Customer SRE/Arch | 90-min video call |
| Week 1 - Days 2-5 | Async evidence collection (EV01-EV06); Vithi preliminary review and gap flagging | Vithi Assessor | Async + 1x clarification call |
| Week 2 - Days 1-2 | Evidence collection (EV07-EV13); O0-O6 scoring workshop (core dimensions) | Vithi Assessor + SRE/FinOps Lead | 2x 90-min workshops |
| Week 2 - Days 3-5 | O7-O10 scoring workshops (cost, data, tooling); tool rationalization deep-dive | Vithi Assessor + Platform Arch | 2x 90-min workshops |
| Week 3 - Days 1-2 | O11-O12 assessment (if in scope); complete gap analysis across all dimensions | Vithi Assessor | Internal + 1x optional customer call |
| Week 3 - Days 3-5 | Value modelling workshops: illustrative opportunity sizing, roadmap prioritisation | Vithi Lead + Exec Sponsor | 2x 60-min workshops |
| Week 4 - Days 1-2 | Readout preparation: Illustrative Value Blueprint draft, Executive Summary deck | Vithi Assessor + Lead | Internal |
| Week 4 - Days 3-4 | Stakeholder validation: draft readout shared for customer review and challenge | Vithi Lead + Customer Exec Team | Async review + 60-min call |
| Week 4 - Day 5 | Final Executive Readout delivery; roadmap sign-off; next-steps and upgrade options | Vithi Lead + Customer C-Suite | 90-min presentation |

Note: Week count is calendar weeks of working days. Customer blackout periods and holiday schedules extend the timeline by mutual agreement, confirmed at kick-off.

Section 5: Outputs

| Output | Description | Recipient |
| --- | --- | --- |
| Full O0-O12 Maturity Heatmap | Colour-coded maturity score (1-5) across all 13 dimensions on the Vithi evidence-based maturity scale. N/A for dimensions confirmed out of estate. | SRE Lead, Platform Architect, CTO |
| Illustrative Value Blueprint | Customer-specific value model showing modelled opportunities for MTTR reduction, alert noise reduction, SLO improvement, log cost savings, and tool consolidation savings. All figures are illustrative and baseline-dependent - not guaranteed outcomes. | Exec Sponsor, CFO, CTO |
| Tool Rationalization Recommendation | Prioritised recommendation to consolidate overlapping monitoring tools, standardize on OpenTelemetry, and reduce SaaS spend - with modelled illustrative savings range. | Platform Architect, FinOps Lead, CTO |
| Data Observability Gap Report | Assessment of O8-O9: data pipeline reliability, data product dashboard health, and freshness/lineage visibility gaps. | Data Platform Lead, Engineering Manager |
| Prioritised 12-Month Transformation Roadmap | Phased roadmap: 0-90 days (quick wins), 90-180 days (capability build), 6-12 months (advanced maturity). Effort, complexity, and dependency rated per initiative. | Engineering Manager, CTO, Exec Sponsor |
| Executive Summary Deck | Board-ready slide deck covering maturity position, top risks, illustrative value, and recommended roadmap - ready for C-suite and board presentation. | Exec Sponsor, CTO, Board |
| Scope & Exclusions Charter (final signed copy) | Countersigned record of agreed scope, evidence submitted, dimensions assessed/excluded, and any conditions on illustrative value figures. | Exec Sponsor, BD, Legal |

Note: The Illustrative Value Blueprint follows the same structure as the Vithi reference example produced for a comparable cloud services customer. All figures in that reference are modelled estimates - actual customer outcomes depend on their specific baseline and implementation decisions.

Section 6: Exclusions

| Excluded Item | Reason / Where Covered |
| --- | --- |
| Implementation or remediation delivery | Separate delivery engagement - not part of diagnostic or assessment |
| Tool procurement or vendor negotiation | Out of scope for all assessment tracks |
| Architectural design of new monitoring systems | Separate architecture engagement required |
| Ongoing managed service or 24/7 support | Separate managed service agreement required |
| SLA guarantees on outcome targets | All value figures are illustrative and baseline-dependent - targets agreed after diagnostic |
| Security penetration testing or vulnerability scans | Separate security engagement; O7 covers audit governance review only |
| GDPR / data compliance legal advisory | Vithi assesses observability posture only - legal advisory is excluded |
| Third-party vendor tool implementation | Vithi provides recommendations; vendor implementation is separate |
| O11 (AI/ML Observability) if no AI estate present | Confirmed and noted in Scope & Exclusions Charter at kick-off |
| O12 (Sustainability) if no active sustainability KPI | Confirmed and noted in Scope & Exclusions Charter at kick-off |

Section 7: Expected Effort

| Party | Activity | Estimated Effort |
| --- | --- | --- |
| Vithi | Evidence review, scoring (O0-O12), gap analysis | ~5 consultant-days |
| Vithi | Value modelling and Illustrative Value Blueprint | ~1.5 consultant-days |
| Vithi | Workshop facilitation (6 sessions) | ~1.5 consultant-days |
| Vithi | Readout prep (Executive Deck + Heatmap + Roadmap) | ~1.5 consultant-days |
| Vithi | Total | ~9-10 consultant-days |
| Customer | Evidence provision (async, EV01-EV13) | ~6-8 hours |
| Customer | Scoring workshops (O0-O12, 4 sessions) | ~6 hours |
| Customer | Value modelling workshops (2 sessions) | ~2 hours |
| Customer | Kick-off + Stakeholder validation + Readout | ~5-6 hours |
| Customer | Total | ~20-25 hours across 4 weeks |

Pricing model: Fixed-scope SOW provided after Pre-Discovery Intake; T&M option available for complex or multi-cloud estates

Customers upgrading from Track A (Rapid Diagnostic): EV01-EV06 evidence credited; O0-O6 scores carried forward - reducing Vithi effort by approximately 2 days

Formal SOW issued and signed before engagement begins - no engagement starts without a countersigned SOW and completed Pre-Discovery Intake Form

Vithi Consulting  |  Observability Practice  |  Pre-requisite: Vithi Observability BD Pre-Discovery Intake Form must be completed before engagement begins.  |  Upgrade path: Customers completing Track A (Rapid Diagnostic) may upgrade to Track B with evidence and scoring credit.