VITHI IT SOLUTIONS — OPERATIONAL INTELLIGENCE & SRE PRACTICE

Standard Observability Engagement Models & Scoping Guide

Commercial SOW Packaging: Rapid 2-Week Diagnostic vs. Full 4-Week Enterprise Assessment — Scope, Stakeholders, Evidence, Outputs & Exclusions

1. Purpose & Business Development (BD) Positioning Context

To ensure unambiguous commercial positioning and protect engineering delivery boundaries, Vithi packages its consultative observability offerings into two standardized engagement variants. This guide provides Business Development (BD) teams and enterprise sponsors with clear qualification criteria, scope boundaries, stakeholder expectations, deliverable outputs, and contractual exclusions for both tracks.

2. Comprehensive Side-by-Side Engagement Comparison Matrix

| Engagement Parameter | Variant A: Rapid Observability Diagnostic (2 Weeks) | Variant B: Full Observability Assessment (4 Weeks) |
| --- | --- | --- |
| 1. Estate Scope & Dimensions | • Focused Tier-1 Scope: 1–3 critical customer-facing services or APIs. • Evaluated Dimensions: Core O0–O6 (Strategy, Telemetry, Tracing, Alerts, SLOs, Dashboards, Incident RCA). • Single primary alerting queue / PagerDuty service. | • Broader Enterprise Estate: Full multi-account AWS / hybrid application estate. • Evaluated Dimensions: Canonical O0–O12 (including O8 Data Pipelines, O9 Data Products, O10 Tool Rationalization, O11 GenAI, O12 Carbon). • Multi-squad alerting, async queues (Kafka), and data platform flows. |
| 2. Customer Participants | • Minimal Friction Commitment (~6 hours total): - 1 Lead SRE / Cloud Platform Engineer (4 hrs) - 1 AppDev Squad Lead (1.5 hrs) - Assessment Sponsor (30-min kickoff & readout) | • Cross-Functional Stakeholder Group (~18 hours total): - VP of SRE / Head of Cloud Platform (2 hrs) - Data Platform & Analytics Engineering Lead (3 hrs) - Lead AppDev Architects across 2–3 squads (4 hrs) - FinOps / IT Procurement Lead (2 hrs) - On-Call SRE Leads (4 hrs) + Board Readout (1 hr) |
| 3. Evidence Needed | • Core Artifact Set (EV01–EV06): - EV01: Tier-1 Service Catalog & Owners - EV02: Dynamic Architecture Topology - EV03: Agent & Ingestion Configurations - EV04: 90-Day PagerDuty/Alert Log Export - EV05: Top-10 Operational Runbooks - EV06: Primary Live Dashboards | • Full Extended Set (EV01–EV13): - All Core artifacts (EV01–EV06) - EV07: SLI/SLO Registry & Error Budget Docs - EV08: Blameless Incident Post-Mortems (PIRs) - EV09: Data Pipeline DAG Execution Logs - EV10: Data Product & Schema Drift Reports - EV11: SaaS Tool Contracts, Invoices & Overlap - EV12: AI / Bedrock / LLM Gateway Logs - EV13: Carbon Footprint & Optimizer Exports |
| 4. Activities & Timeline | • Week 1: 30-min kickoff; read-only telemetry and 90-day alert data ingestion; noise pattern analysis. • Week 2: Scoring calibration with SRE lead; top-20 noise root-cause map; 30-day reset plan; Executive Readout. | • Week 1: Enterprise intake, service inventory, multi-account telemetry audit. • Week 2: Tool rationalization matrix, data pipeline freshness/drift audit, logging cost tiering review. • Week 3: Scoring engine calibration, 3-year capacity modeling, 3-horizon roadmap workshop. • Week 4: Stakeholder validation, Board-ready readout, Implementation SOW menu. |
| 5. Tangible Outputs & Deliverables | 1. Rapid Maturity Scorecard (Core O0–O6) 2. Top-20 Alert Noise Root-Cause & Reset Plan 3. Horizon-1 Quick-Wins Roadmap (0–60 Days) 4. Executive Readout Deck (10 slides) | 1. Comprehensive Maturity Scorecard (Canonical O0–O12) 2. Tool Architecture & Rationalization Matrix 3. Data Pipeline & Dashboard Health Assessment 4. 3-Year Capacity & FinOps Opportunity Model 5. Complete 3-Horizon Transformation Roadmap 6. Board-Ready Executive Readout Deck (full pack) |
| 6. Contractual Exclusions | The following are NOT included in the Rapid Diagnostic track and are available in the Full Assessment (Track B): • Data pipeline (O8) / data product (O9) assessment — available in Track B • Tool architecture & rationalization (O10) — available in Track B • GenAI / LLM observability (O11) assessment — available in Track B • Carbon & sustainability observability (O12) — available in Track B True contractual exclusions (neither track): • Hands-on code refactoring or agent installs • Direct production changes or IaC deployments • SLA guarantees on outcome targets — all figures are illustrative and baseline-dependent | True contractual exclusions (not covered in this assessment): • Direct production agent deployment or IaC code changes during the 4 weeks (execution is Phase 2 — Implementation engagement) • Third-party SaaS contract renegotiation on behalf of client (Vithi provides guidance and recommendations; commercial negotiations remain with client procurement) • Hands-on code refactoring or agent installs • SLA guarantees on outcome targets — all figures are illustrative and baseline-dependent |
| 7. Expected Effort & Staffing | • Vithi Delivery Team: 1 Principal Architect + 1 Senior SRE (~40–50 hours total billable effort). • Customer Team: ~6 hours total across 2 weeks. | • Vithi Delivery Team: 1 Lead Partner / Principal Architect + 1 Senior SRE + 1 Data Platform & SRE Architect (~100–120 hours total billable effort). • Customer Team: ~18 hours total across 4 weeks. |

3. Business Development (BD) Qualification Decision Tree

BD teams should use the 1-Page Pre-Discovery Intake Form during the initial 30-minute introductory call, applying the following qualification rules to recommend the appropriate track:

| Customer Scenario / Business Trigger | Recommended Offer | Commercial Rationale & Win Strategy |
| --- | --- | --- |
| Acute On-Call Crisis / Post-Outage Panic: Customer just had a severe Sev-1 outage or on-call engineers are threatening to quit over 30,000 monthly noisy alarms. | Rapid Observability Diagnostic (2 Weeks) | Low-friction, fast time-to-value. Solves the immediate bleeding with a 30-day alert reset plan, earning trust and leading directly to a Phase-2 SRE implementation contract. |
| Tool Sprawl / SaaS Ingestion Shock: CFO or CIO demands 20–30% telemetry cost reduction across overlapping Datadog, Splunk, and CloudWatch contracts. | Full Observability Assessment (4 Weeks) | Tool rationalization (O10) and log tiering (O7) require deep contract analysis (EV11) and 3-year TCO modeling that cannot be credibly executed in 2 weeks. |
| Modern Data Platform & Silent ETL Failures: Head of Data reports that Airflow batch delays and schema drift silently break executive BI dashboards and P&L reports. | Full Observability Assessment (4 Weeks) | Data pipeline observability (O8) and data product health (O9) require inspecting DAG logs (EV09) and data quality tests (EV10) across analytics squads. |
| Budget-Constrained / Hesitant Stakeholder: Client wants to improve reliability but cannot commit senior engineering bandwidth or large upfront consulting budgets. | Rapid Observability Diagnostic (2 Weeks) | Easiest commercial close. Requires only ~6 hours of customer time and delivers an audited Tier-1 scorecard and executive readout in 10 business days. |

4. Governance Gate: Assessment Kickoff Scope & Exclusions Charter

Prior to starting any technical diagnostic, the Customer Executive Sponsor and Vithi Principal Architect must sign the standard Assessment Kickoff Scope & Exclusions Charter. This formal governance gate locks down: (1) In-scope Tier-1 services, (2) AWS Production Account IDs, (3) Authorized tools and evidence sources, (4) Named customer squad leads and hour caps, (5) 100% read-only SecurityAudit access model, and (6) Explicit exclusions (e.g. non-Tier-1 services, dev/qa environments, hands-on remediation). This prevents a focused 2-week diagnostic from expanding into an unconstrained enterprise-wide review.