IMPLEMENTATION MENU | VITHI DATAOPS PRACTICE

DataOps PoC & Post-Assessment Implementation Menu

Structured 30/60/90-Day Engineering Sprints for Rapid Reliability Stabilization

Following the diagnostic readout, enterprise clients select from 5 focused, fixed-scope engineering sprints to implement recommendations and stabilize critical data pipelines:

| Sprint Option | Implementation Scope & Deliverables | Target Pipeline Impact | Delivery Window |
| --- | --- | --- | --- |
| Sprint 1: Tier-1 Pipeline Stabilization | Refactor top 2–3 failing Airflow/Glue pipelines. Implement idempotent MERGE logic, exponential backoffs, and concurrency tuning. | Eliminates recurring overnight job stalls and manual restarts | 30 Days (Weeks 1–4) |
| Sprint 2: Data Quality & Schema Gating | Deploy automated Great Expectations / Soda checks at S3 landing gates. Enforce schema drift quarantine alerts before Redshift load. | Prevents corrupted data reaching BI dashboards and wealth reports | 30 Days (Weeks 3–6) |
| Sprint 3: SLA & Freshness Monitoring | Configure Airflow SLA miss callbacks, milestone alerts, and real-time Kafka consumer lag monitoring in CloudWatch. | Guarantees 100% on-time delivery for morning T+1 executive reports | 30 Days (Weeks 5–8) |
| Sprint 4: Idempotent Replay & Recovery | Build stateful checkpointing and automated partition backfill DAGs to enable 1-click historical data replay without duplicate rows. | Reduces incident recovery MTTR from 14 hours to <90 minutes | 30 Days (Weeks 7–10) |
| Sprint 5: Executive DataOps Health Console | Deploy single-pane operational reliability dashboard tracking pipeline freshness, failure taxonomy, and data SLA compliance. | Complete executive visibility into end-to-end data platform health | 15 Days (Weeks 9–11) |