# AI ETL Observability Platform - End-to-End Implementation Plan

This document describes a phased implementation roadmap for building an AI-powered ETL/ELT observability platform. The platform is built contract-first using a metadata platform and simulator before implementing real connectors.

## Phase 0 – Architecture & Contracts

### Implementation

Goal: Define platform contracts before writing connectors.

Design universal metadata entities: Pipeline, Task, Execution, Dataset, Resource, Metric, Alert, Event, Lineage.

Create JSON schemas and OpenAPI contracts.

Define event types (PIPELINE_STARTED, TASK_FAILED, SCHEMA_CHANGED, etc.).

Deliverables: Architecture diagrams, ADRs, API contracts, sample payloads.

### Why this phase exists

Why: Every connector will later map into the same schema, keeping the AI independent of vendor-specific formats.

## Phase 1 – Platform Foundation

### Implementation

Set up monorepo.

Backend (FastAPI).

Frontend (React).

PostgreSQL, Redis.

Docker and configuration management.

Authentication, logging, monitoring, CI/CD.

### Why this phase exists

Why: Provides the infrastructure every later phase depends on.

## Phase 2 – Metadata Platform

### Implementation

Design relational schema.

Implement CRUD APIs for metadata.

Store pipelines, tasks, executions, datasets, resources, metrics, alerts, events, lineage.

### Why this phase exists

Why: Metadata becomes the single source of truth.

## Phase 3 – Normalization Engine

### Implementation

Create normalization service.

Implement validators.

Create versioned metadata contracts.

Map all incoming formats into the common schema.

### Why this phase exists

Why: Every ETL tool speaks a different language; normalization gives the AI one language.

## Phase 4 – Metadata Repository

### Implementation

Persist normalized metadata.

Index historical executions.

Expose Metadata API.

Prepare for Neo4j, Elasticsearch, and Vector DB integration.

### Why this phase exists

Why: AI queries one repository instead of many external tools.

## Phase 5 – ETL Digital Twin (Simulator)

### Implementation

Generate realistic pipelines, executions, failures, retries, alerts, lineage and metrics.

Support multiple business domains.

Produce continuous event streams.

### Why this phase exists

Why: Enables end-to-end development before real connectors exist.

## Phase 6 – Dashboards

### Implementation

Pipeline dashboard.

Execution history.

Alerts.

Metrics.

Lineage visualization.

Business domain overview.

### Why this phase exists

Why: Validates metadata quality and provides operational visibility.

## Phase 7 – AI Platform

### Implementation

Integrate LangGraph.

Implement Tool Registry.

Graph Registry.

Memory.

Session Management.

RAG over documentation.

### Why this phase exists

Why: Provides orchestration for multi-step AI reasoning.

## Phase 8 – AI Assistants

### Implementation

Health Assistant.

Observability Assistant.

Root Cause Assistant.

Performance Assistant.

Data Quality Assistant.

Lineage Assistant.

Recommendation Assistant.

Incident Assistant.

Executive Summary Assistant.

### Why this phase exists

Why: Specialized agents provide better reasoning than a single general assistant.

## Phase 9 – Advanced Intelligence

### Implementation

Prediction engine.

Anomaly detection.

Business impact analysis.

Knowledge graph.

Runbook intelligence.

Self-healing planner.

Approval workflows.

### Why this phase exists

Why: Evolves from monitoring into AIOps.

## Phase 10 – Connector SDK & Integrations

### Implementation

Define Connector interface.

Implement Airflow, Glue, Informatica, dbt, ADF, Talend, SSIS, NiFi, Prefect, Dagster.

Integrate Oracle, Snowflake, BigQuery, Databricks, Redshift, Kafka, S3, APIs, SAP, Salesforce.

### Why this phase exists

Why: Replace simulator with real producers without changing AI or dashboards.

## Overall Execution Flow

Contracts → Foundation → Metadata Platform → Normalization → Repository → Simulator → Dashboards → AI Platform (LangGraph) → AI Assistants → Advanced Intelligence → Connector SDK → Real Connectors.

## Success Criteria

Before any real connector is implemented, the complete platform—including dashboards, metadata APIs, AI assistants, lineage, alerts, and observability—should function using the ETL Digital Twin. Real connectors should later plug into the normalization layer without requiring changes to downstream services.